Project Management Plan (PMP) – Invoice and Lease Control System

1. Project Overview

Project Name: Invoice and Lease Control System (AGI Vehicle Lease Management)
Start Date: August 1st
Project Status: Implemented – Observation & Stabilization Phase

This project delivers an internal system designed to control, validate, and reconcile invoices related to leased equipment such as vehicles, electrical units, deicing equipment, and other operational assets. The system centralizes supplier, lease, unit, and invoice data to ensure monthly financial closure accuracy and reduce manual validation effort.

The solution is fully implemented and operational. It is currently under an observation and stabilization phase to validate performance under real operational conditions and to address potential edge cases, minor bugs, or optimization opportunities.

2. Project Objectives

- Ensure all leased equipment charges are correctly captured and validated monthly

- Detect duplicate charges, overlaps, missing invoices, and credits

- Provide visibility across units, leases, suppliers, and billing periods

- Reduce human error through structured data entry and controlled validations

- Support reliable month-end financial review and closure confidence

3. Scope Statement

In Scope

- Lease management (creation, editing, enabling/disabling)

- Unit lifecycle tracking (operational, disabled, returned)

- Invoice period validation and overlap detection

- Supplier and internal company configuration

- User role management and access control

- Visual identification of risks (double charges, credits, missing periods)

- Data export and import via JSON and Excel for backups and mass updates

Out of Scope

- Direct payment execution

- External accounting system integration

- The system does not support simultaneous data modification by multiple operators at the same time.

4. System Architecture Overview

The system is built as a local HTML application using JSON-based local storage. It operates as an internal operational tool, prioritizing transparency, traceability, and data integrity.

Key design principles include:

- Predominantly dropdown-based data entry to reduce human error

- Centralized master data controlled through a developer-level configuration

- Full traceability of user actions and unit history

- Visual indicators for financial risk detection

5. Functional Components

5.1 Overview Tab

Provides a unit-level visualization of:

- Lease association

- Supplier

- Billing period

- Invoice status

Visual indicators include:

- Green: Correctly charged period

- Red: Overlapping or double-charged periods

- Red background: Charges after unit return

- Yellow border: Credit applied to a period

5.2 Lease Overview Tab

Displays lease-level billing coverage independently from unit-level data. This allows validation that lease charges have been received even if individual units are missing or misaligned, ensuring full lease coverage before month-end review.

5.3 Developer Configuration Tab

Used to manage foundational system data:

- Internal companies

- Invoice categories

- Suppliers

- Invoicing types

- Period structures

Includes:

- JSON backup download

- Full data export/import via Excel with validation rules (dates, currency formats)

5.4 User Management Tab

Controls system access based on role levels:

- Developer

- Manager

- Operator

Capabilities include:

- User creation and deletion

- Role-based access restrictions

- Login validation and session identification

Password editing is intentionally restricted to avoid misuse; users are recreated if changes are required.

5.5 Lease Control Tab

Allows creation and maintenance of lease records. Input fields are linked to predefined dropdown lists to ensure clean, traceable data. Access is restricted to Manager-level users and above.

5.6 Unit Control Tab

Manages individual equipment units:

- Assignment to existing leases

- Operational status tracking

- Movement and change history

- User attribution for each action

- Comment and conversational history per unit

6. Stakeholder Identification

| Stakeholder | Role |
| --- | --- |
| Project Sponsor | Strategic oversight and approval |
| Accounts Payable Team | Primary operational users |
| Operations Teams | Source of unit status changes |
| Management | Financial visibility and decision support |

7. Milestones

| Milestone | Date |
| --- | --- |
| Project Start | August 1st |
| Core System Implementation | Completed |
| Go-Live | Completed |
| Observation & Stabilization Phase | Current |

8. Key Performance Indicators (KPIs) (Future Implementation)

- Percentage of leases fully covered monthly

- Number of detected duplicate or overlapping charges

- Number of credits correctly identified

- Reduction in manual invoice validation time

- Month-end closure confidence level

9. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Data inconsistencies | Dropdown-based controls and validations |
| User error | Role-based access and traceability |
| Undetected edge cases | Observation and stabilization phase |

10. Current Phase: Observation & Stabilization

The system is operational and actively used. This phase focuses on:

- Monitoring real usage patterns

- Identifying edge cases

- Applying minor debugging and refinements

- Preparing the system for long-term stabilization

11. Next Steps

- Continue KPI monitoring

- Implement visual dashboards

- Generate standardized month-end closing reports

- Apply incremental system improvements based on observed findings

12. Project Closure Criteria

The project will be considered stabilized once:

- All critical issues are resolved

- Data consistency is validated across multiple cycles

- Month-end reviews are completed without material discrepancies

At that point, the system will transition from project delivery to steady-state operational ownership.